AttendX

Face Recognition Attendance Platform

Loyiha Roadmap va Texnik Hujjat

Mustaqil  •  Kengaytiriladigan  •  Integratsiya-tayyor

Versiya: 2.0 (Takomillashtirilgan)

Sana: 2026-02-15

Muallif: AttendX Development Team

Holat: Draft

# MUNDARIJA

1. Loyiha haqida

2. Biznes modeli

3. Arxitektura

4. API Dizayni

5. Webhook tizimi

6. Database dizayni

7. Hikvision integratsiya

8. Web Dashboard

9. Telegram Bot

10. O'rnatish va Deployment

11. Ishlab chiqish Roadmap

12. Xavfsizlik va Monitoring

13. Kelajak rejalar

# 1. LOYIHA HAQIDA

## 1.1 AttendX nima?

AttendX — bu Hikvision face recognition terminallarini boshqarish va davomat monitoringi uchun mustaqil platforma. U istalgan maktab boshqaruv tizimi (MBI-Chat, Kundalik, 1C va boshqalar) bilan REST API orqali integratsiya qila oladi.

## 1.2 Asosiy xususiyatlar

Mustaqil platforma: Hech qanday tashqi tizimga bog'liq emas. O'z database, UI va API.

Plug & Play: Yangi maktabga o'rnatish 30 daqiqa. Terminal IP kiritib ulash.

REST API: Tashqi tizimlar AttendX API orqali ma'lumot oladi va yuboradi.

Webhooks: Real-time eventlar (keldi/ketdi) avtomatik tashqi tizimga yuboriladi.

Multi-tenant tayyor: Bitta instance bir nechta maktabga xizmat qila oladi.

Telegram integration: O'rnatilgan bot — ota-onalarga real-time xabar yuborish.

Xavfsizlik: JWT + API Key autentifikatsiya, HMAC webhook signing, encrypted credentials.

## 1.3 Maqsadli foydalanuvchilar

Maktablar (500-2000 o'quvchi)

Kollejlar va litseylar

O'quv markazlari

Korporativ ofislar (kelajakda)

# 2. BIZNES MODELI

## 2.1 Deployment modellari

| Model | Tavsif | Narx modeli | Maqsadli mijoz |
| --- | --- | --- | --- |
| On-Premise | Maktab serveriga o'rnatiladi | Bir martalik to'lov + support | Katta maktablar |
| Hosted (VPS) | Cloud VPS da deploy | Oylik obuna | O'rta maktablar |
| SaaS (v2.0) | Multi-tenant cloud | Per-student oylik | Kichik tashkilotlar |

## 2.2 O'rnatish jarayoni (30 daqiqa)

1. AttendX server kompyuterga o'rnatiladi (Docker yoki manual)

2. Admin panel orqali Hikvision terminallar IP/credentials kiritiladi

3. O'quvchilar import qilinadi (Excel yoki API)

4. Webhook URL sozlanadi (tashqi tizim uchun)

5. Telegram bot token kiritiladi

6. Smoke test: terminal oldida yuz ko'rsatish va xabar kelishini tekshirish

7. Tizim ishga tushadi!

# 3. ARXITEKTURA

## 3.1 Umumiy arxitektura

AttendX quyidagi asosiy komponentlardan tashkil topgan:

Web Dashboard (React + TypeScript): Admin panel — statistika, o'quvchilar, qurilmalar boshqaruvi

REST API (FastAPI): Barcha tashqi integratsiyalar uchun yagona kirish nuqtasi

Telegram Bot (python-telegram-bot): Ota-onalarga real-time bildirishnoma

Core Services: UserService, AttendanceService, DeviceService, NotificationService, WebhookService

Hikvision Worker: Terminal bilan aloqa, event polling, face sync

PostgreSQL: Asosiy ma'lumotlar bazasi

Redis: Cache, queue, session store

## 3.2 Texnologiyalar

| Qatlam | Texnologiya | Versiya | Sabab |
| --- | --- | --- | --- |
| Backend | Python + FastAPI | 3.11 / 0.110+ | Async, tezkor, OpenAPI auto-docs |
| ORM | SQLAlchemy 2.0 + Alembic | 2.0+ | Async support, migration boshqaruv |
| Database | PostgreSQL | 15+ | JSONB, indexlar, ishonchlilik |
| Cache/Queue | Redis | 7+ | Pub/sub, rate limiting, session |
| Frontend | React + TypeScript + Vite | 18+ | Keng ekotizim, type safety |
| UI | TailwindCSS + shadcn/ui | - | Tez UI development |
| State | Zustand + TanStack Query | - | Lightweight, server state cache |
| Bot | python-telegram-bot | 20+ | Async, webhook support |
| HTTP Client | httpx | - | Async, digest auth support |
| Container | Docker + Docker Compose | - | Izchil deployment |
| Reverse Proxy | Nginx | - | SSL, static files, load balancing |

## 3.3 Tashqi integratsiyalar

AttendX quyidagi tizimlar bilan REST API va Webhooks orqali integratsiya qiladi:

MBI-Chat Server

Kundalik Server

1C Server

Boshqa tashqi tizimlar (custom integration)

# 4. API DIZAYNI

## 4.1 API Tamoyillari

RESTful: Standart HTTP metodlar (GET, POST, PUT, DELETE)

Versiyalash: /api/v1/... — kelajakda v2, v3 qo'shish mumkin

JWT Authentication: Bearer token orqali admin/user autentifikatsiya

API Key: Tashqi tizimlar uchun (X-API-Key header)

Rate Limiting: 100 req/min (sozlanishi mumkin, Redis-based)

Pagination: Cursor-based pagination (katta ro'yxatlar uchun)

OpenAPI/Swagger: Avtomatik dokumentatsiya (/docs va /redoc)

CORS: Configurable CORS middleware

## 4.2 API Endpoints

### Authentication

| Method | Endpoint | Tavsif |
| --- | --- | --- |
| POST | /api/v1/auth/login | JWT token olish |
| POST | /api/v1/auth/refresh | Token yangilash |
| POST | /api/v1/auth/logout | Token bekor qilish |
| GET | /api/v1/auth/me | Joriy foydalanuvchi ma'lumoti |

### Students (O'quvchilar)

| Method | Endpoint | Tavsif |
| --- | --- | --- |
| GET | /api/v1/students | Barcha o'quvchilar ro'yxati (paginated) |
| POST | /api/v1/students | Yangi o'quvchi qo'shish |
| GET | /api/v1/students/{id} | Bitta o'quvchi ma'lumoti |
| PUT | /api/v1/students/{id} | O'quvchi ma'lumotini yangilash |
| DELETE | /api/v1/students/{id} | O'quvchini o'chirish (soft delete) |
| POST | /api/v1/students/{id}/face | Yuz rasmini yuklash va ro'yxatga olish |
| POST | /api/v1/students/import | Excel dan bulk import |
| GET | /api/v1/students/export | Excel ga export |

### Attendance (Davomat)

| Method | Endpoint | Tavsif |
| --- | --- | --- |
| GET | /api/v1/attendance | Davomat ro'yxati (filter: sana, sinf) |
| GET | /api/v1/attendance/today | Bugungi davomat |
| GET | /api/v1/attendance/stats | Statistika (kunlik, haftalik, oylik) |
| GET | /api/v1/attendance/report | Davomat hisoboti (PDF/Excel) |

### Devices (Qurilmalar)

| Method | Endpoint | Tavsif |
| --- | --- | --- |
| GET | /api/v1/devices | Barcha qurilmalar |
| POST | /api/v1/devices | Yangi qurilma qo'shish |
| PUT | /api/v1/devices/{id} | Qurilma sozlamalarini yangilash |
| DELETE | /api/v1/devices/{id} | Qurilmani o'chirish |
| POST | /api/v1/devices/{id}/sync | Qurilma bilan sync qilish |
| GET | /api/v1/devices/{id}/health | Qurilma holati (health check) |

## 4.3 API Response format

Barcha API javoblari yagona format bo'yicha qaytariladi: success, data/error, meta.

Muvaffaqiyatli javob: { "success": true, "data": {...}, "meta": {"timestamp": "..."} }

Xato javob: { "success": false, "error": {"code": "...", "message": "..."}, "meta": {...} }

# 5. WEBHOOK TIZIMI

## 5.1 Webhook nima?

Webhook — bu AttendX'dan tashqi tizimlarga avtomatik xabar yuborish mexanizmi. O'quvchi maktabga kelganda yoki ketganda, AttendX belgilangan URL'ga HTTP POST so'rov yuboradi. Bu orqali tashqi tizimlar (MBI-Chat, Kundalik, 1C) real-time ma'lumot oladi.

## 5.2 Webhook Events

| Event | Trigger | Tavsif |
| --- | --- | --- |
| attendance.entry | O'quvchi kirish | Maktabga kelganda |
| attendance.exit | O'quvchi chiqish | Maktabdan ketganda |
| student.created | Yangi o'quvchi | O'quvchi qo'shilganda |
| student.updated | O'quvchi yangilash | Ma'lumot o'zgarganda |
| student.deleted | O'quvchi o'chirish | O'quvchi o'chirilganda |
| device.online | Terminal onlayn | Terminal ulanib kelganda |
| device.offline | Terminal oflayn | Terminal uzilganda |
| face.registered | Yuz ro'yxatga olindi | Terminalga yuklanganda |

## 5.3 Webhook xavfsizligi

Har bir webhook so'rovi HMAC-SHA256 signature bilan imzolanadi (X-AttendX-Signature header). Qabul qiluvchi tomon signature ni tekshirishi shart.

## 5.4 Webhook sozlamalari

URL — HTTP POST endpoint

Secret — HMAC signature yaratish uchun

Events — qaysi eventlar yuborilsin (tanlash mumkin)

Active — yoqilgan/o'chirilgan

Retry — muvaffaqiyatsiz bo'lsa qayta urinish (3x, exponential backoff)

Timeout — 30 soniya (sozlanishi mumkin)

## 5.5 External ID — Tashqi tizim bilan bog'lash

Har bir o'quvchiga "external_id" field mavjud. Bu tashqi tizim (MBI-Chat, Kundalik) dagi o'quvchi ID'si. Webhook payload'da bu ID qaytariladi, shuning uchun tashqi tizim o'z bazasidan o'quvchini osongina topishi mumkin.

# 6. DATABASE DIZAYNI

## 6.1 Asosiy jadvallar

### students jadvali

| Ustun | Turi | Tavsif |
| --- | --- | --- |
| id | UUID (PK) | Yagona identifikator |
| external_id | VARCHAR(100) | Tashqi tizim ID (nullable, unique) |
| employee_no | VARCHAR(50) | Hikvision employee number (unique) |
| name | VARCHAR(200) | To'liq ism |
| class_name | VARCHAR(50) | Sinf nomi (5-A, 6-B...) |
| phone | VARCHAR(20) | O'quvchi telefoni (nullable) |
| parent_phone | VARCHAR(20) | Ota-ona telefoni |
| face_registered | BOOLEAN | Yuz ro'yxatga olinganmi |
| face_image_path | VARCHAR(500) | Yuz rasmi fayl yo'li |
| is_active | BOOLEAN | Faolmi (soft delete uchun) |
| created_at | TIMESTAMPTZ | Yaratilgan vaqt |
| updated_at | TIMESTAMPTZ | Yangilangan vaqt |

### attendance_logs jadvali

| Ustun | Turi | Tavsif |
| --- | --- | --- |
| id | UUID (PK) | Yagona identifikator |
| student_id | UUID (FK) | O'quvchi ID (students.id) |
| device_id | INTEGER (FK) | Qurilma ID (devices.id) |
| event_time | TIMESTAMPTZ | Voqea vaqti (terminaldan) |
| event_type | VARCHAR(10) | entry / exit |
| verify_mode | VARCHAR(20) | face / card / fingerprint |
| raw_event_id | VARCHAR(100) | Terminal event ID (deduplicate uchun) |
| notified | BOOLEAN | Xabar yuborilganmi |
| created_at | TIMESTAMPTZ | Yozilgan vaqt |

### devices jadvali

| Ustun | Turi | Tavsif |
| --- | --- | --- |
| id | SERIAL (PK) | Auto-increment ID |
| name | VARCHAR(100) | Terminal nomi (Asosiy kirish) |
| ip_address | VARCHAR(45) | Terminal IP manzili |
| port | INTEGER | Port (default: 80) |
| username | VARCHAR(50) | Login |
| password_enc | TEXT | Fernet encrypted parol |
| is_entry | BOOLEAN | Kirish terminalimi? |
| is_active | BOOLEAN | Faolmi |
| last_online_at | TIMESTAMPTZ | Oxirgi online vaqt |
| model | VARCHAR(100) | Terminal modeli |
| serial_number | VARCHAR(100) | Seriya raqami |

### Qo'shimcha jadvallar

Shuningdek quyidagi jadvallar mavjud: webhooks, webhook_logs, telegram_subs, users, api_keys, audit_logs.

## 6.2 Indekslar

attendance_logs: (student_id, event_time) — tez qidiruv

attendance_logs: (event_time) — sana bo'yicha filter

attendance_logs: (raw_event_id) UNIQUE — duplicate prevention

students: (external_id) UNIQUE — tashqi ID qidiruv

students: (employee_no) UNIQUE — Hikvision sync

students: (class_name) — sinf bo'yicha filter

# 7. HIKVISION INTEGRATSIYA

## 7.1 Qo'llab-quvvatlanadigan qurilmalar

DS-K1T341CMF: Face Recognition Terminal (asosiy)

DS-K1T671M: Face Recognition + Card

DS-K1T607MW: Face Recognition (Wi-Fi)

Boshqa: ISAPI-compatible terminallar

## 7.2 ISAPI Endpointlar

| Operatsiya | Method | ISAPI Endpoint |
| --- | --- | --- |
| Qurilma info | GET | /ISAPI/System/deviceInfo |
| Foydalanuvchi qo'shish | POST | /ISAPI/AccessControl/UserInfo/Record |
| Foydalanuvchi o'chirish | PUT | /ISAPI/AccessControl/UserInfo/Delete |
| Yuz ro'yxatga olish | POST | /ISAPI/Intelligent/FDLib/FaceDataRecord |
| Eventlar olish | POST | /ISAPI/AccessControl/AcsEvent |
| Foydalanuvchi qidirish | POST | /ISAPI/AccessControl/UserInfo/Search |

## 7.3 Hikvision Worker

Alohida background process sifatida ishlaydi. Asosiy vazifalar:

Event Polling: Har 5 soniyada barcha terminallarni tekshirish

User Sync: Yangi o'quvchilarni terminalga yuklash

Face Registration: Yuz rasmlarini terminalga yuklash (JPEG, max 200KB)

Health Check: Terminal online/offline tekshirish (30 sec interval)

Notification Trigger: Yangi event → Telegram/Webhook queue

Error Recovery: Connection timeout, retry logic (tenacity)

# 8. WEB DASHBOARD

## 8.1 Sahifalar

| Sahifa | URL | Tavsif | Access |
| --- | --- | --- | --- |
| Login | /login | JWT orqali kirish | Public |
| Dashboard | / | Statistika, grafiklar | Admin, Teacher |
| O'quvchilar | /students | CRUD, import, face upload | Admin |
| Davomat | /attendance | Jadval, filter, export | Admin, Teacher |
| Hisobotlar | /reports | Kunlik, haftalik, oylik PDF | Admin, Teacher |
| Qurilmalar | /devices | CRUD, status, sync | Admin |
| Webhooks | /webhooks | CRUD, logs, retry | Admin |
| Foydalanuvchilar | /users | Admin/Teacher boshqaruv | Super Admin |
| Sozlamalar | /settings | Tizim sozlamalari | Admin |

## 8.2 Dashboard komponentlari

Statistika kartalar: Jami, Keldi, Ketdi, Kelmadi (real-time)

Haftalik davomat grafigi (recharts)

Qurilmalar holati (online/offline)

So'nggi eventlar (live feed)

Sinf bo'yicha davomat foizi

# 9. TELEGRAM BOT

## 9.1 Bot funksiyalari

| Komanda | Tavsif |
| --- | --- |
| /start | Botni ishga tushirish, telefon tasdiqlash |
| /davomat | Bugungi davomat holati |
| /hafta | Haftalik davomat hisoboti |
| /sozlamalar | Xabar olish on/off |
| /yordam | Yordam |

## 9.2 Ro'yxatdan o'tish jarayoni

1. Ota-ona /start bosadi

2. Bot telefon raqamni so'raydi (Contact button)

3. Telefon raqam bazadan tekshiriladi (parent_phone)

4. Agar topilsa — bog'lanadi, xabar keladi

5. Agar topilmasa — xato xabar, admin bilan bog'lanish tavsiya qilinadi

## 9.3 Xabar formatlari

Maktabga kelganda: Emoji + ism + sinf + vaqt + kirish joyi

Maktabdan ketganda: Emoji + ism + sinf + vaqt + chiqish joyi

Haftalik hisobot: Har bir kun uchun keldi/kelmadi + davomat foizi

# 10. O'RNATISH VA DEPLOYMENT

## 10.1 System Requirements

| Komponent | Minimal | Tavsiya etiladi |
| --- | --- | --- |
| CPU | 2 core | 4 core |
| RAM | 4 GB | 8 GB |
| Disk | 20 GB SSD | 50 GB SSD |
| OS | Ubuntu 22.04 LTS | Ubuntu 24.04 LTS |
| Network | 100 Mbps (terminallarga) | 1 Gbps |
| Docker | 24.0+ | Latest stable |
| Python | 3.11+ | 3.12 |
| Node.js | 18 LTS | 20 LTS |

## 10.2 Docker Compose bilan o'rnatish

1. Repository clone: git clone https://github.com/your-org/attendx.git && cd attendx

2. Environment file: cp .env.example .env && nano .env

3. Docker build & run: docker-compose up -d

4. Database migration: docker-compose exec backend python manage.py migrate

5. Admin user yaratish: docker-compose exec backend python manage.py createsuperuser

6. Tayyor! http://localhost:8000 da ishlaydi

## 10.3 Environment variables

| O'zgaruvchi | Tavsif |
| --- | --- |
| DATABASE_URL | postgresql://attendx:password@db:5432/attendx |
| REDIS_URL | redis://redis:6379/0 |
| SECRET_KEY | Random 64 char string |
| JWT_SECRET | Random 32 char string |
| JWT_EXPIRY_MINUTES | 60 (access token) |
| TELEGRAM_BOT_TOKEN | BotFather token |
| FERNET_KEY | Device password encryption key |
| API_KEY_HEADER | X-API-Key |
| DEFAULT_API_KEY | Initial API key |
| SENTRY_DSN | Error tracking (optional) |
| LOG_LEVEL | INFO (production), DEBUG (dev) |

# 11. ISHLAB CHIQISH ROADMAP

## 11.1 Umumiy jadval (12-14 hafta)

Izoh: Asl roadmap 10-12 hafta edi. Quyidagi o'zgarishlar kiritildi:

Tayyorgarlik bosqichi 1 haftadan 1.5 haftaga oshirildi (CI/CD va terminal testlash uchun yetarli vaqt)

Hikvision Worker 2 haftadan 2.5 haftaga (ISAPI integratsiya murakkab, qo'shimcha error handling kerak)

Frontend 2 haftadan 2.5 haftaga (responsive design va accessibility testing uchun)

Test & Deploy 2 haftadan 2.5 haftaga (integration test, security audit, performance testing qo'shildi)

Yangi: Xavfsizlik va Monitoring bosqichi qo'shildi (1 hafta) — production-ready bo'lish uchun muhim

Buffer vaqt: 1 hafta (kutilmagan muammolar uchun)

| Bosqich | Nomi | Muddat | Hafta |
| --- | --- | --- | --- |
| 1 | Tayyorgarlik | 1.5 hafta | 1-1.5 |
| 2 | Backend Core | 2 hafta | 1.5-3.5 |
| 3 | Hikvision Worker | 2.5 hafta | 3.5-6 |
| 4 | REST API | 1 hafta | 6-7 |
| 5 | Webhook System | 1 hafta | 7-8 |
| 6 | Frontend | 2.5 hafta | 8-10.5 |
| 7 | Telegram Bot | 1 hafta | 10.5-11.5 |
| 8 | Xavfsizlik & Monitoring | 1 hafta | 11.5-12.5 |
| 9 | Test & Deploy | 2.5 hafta | 12.5-15 |
| — | Buffer | 1 hafta | — |
|  | JAMI | ~14-15 hafta |  |

## 11.2 Batafsil vazifalar

BOSQICH 1: TAYYORGARLIK (1.5 hafta)

Loyiha strukturasi

Git repository yaratish (GitHub/GitLab) + branch strategy (main, develop, feature/*)

Monorepo struktura (backend/, frontend/, docker/, docs/)

README, LICENSE, .gitignore, CONTRIBUTING.md

CI/CD pipeline (GitHub Actions): lint, test, build, deploy

Pre-commit hooks (black, ruff, mypy)

Development muhiti

Python 3.11+ + Poetry (dependency management)

Node.js 18 LTS + pnpm

Docker + Docker Compose (dev va prod configurations)

VS Code / PyCharm sozlamalari + shared settings

Shared .env.example file

Terminal tekshirish va PoC

Barcha terminallar IP va credentials olish

ISAPI orqali test ulanish (httpx + digest auth)

Test user qo'shish/o'chirish/yuz yuklash

Event olish test (polling va real-time)

Network topology hujjatlashtirish

BOSQICH 2: BACKEND CORE (2 hafta)

FastAPI loyiha

Loyiha strukturasi (app/, core/, api/, models/, schemas/, services/, repositories/)

Pydantic Settings (config management, .env support)

Custom exception handlers (404, 422, 500)

Structured logging (structlog yoki loguru)

CORS middleware (configurable origins)

Health check endpoint (/health)

Database

SQLAlchemy 2.0 async models (AsyncSession)

Alembic migrations (auto-generate support)

PostgreSQL connection pool (asyncpg)

Barcha jadvallar + indekslar yaratish

Seed data script (test uchun)

Authentication

JWT token (access + refresh, configurable expiry)

Password hashing (bcrypt / argon2)

API Key authentication middleware

Role-based permissions (SuperAdmin, Admin, Teacher)

Token blacklist (Redis-based)

Core Services

StudentService (CRUD + bulk import + face management)

DeviceService (CRUD + health check + sync trigger)

AttendanceService (query + stats + reports)

Base repository pattern (generic CRUD)

Unit tests (pytest + pytest-asyncio, 80%+ coverage target)

BOSQICH 3: HIKVISION WORKER (2.5 hafta)

HikvisionClient

Async HTTP client (httpx)

Digest authentication (Hikvision requires HTTP Digest)

Retry logic (tenacity, exponential backoff)

Connection pool per device

Custom exceptions (DeviceOffline, AuthFailed, SyncError)

Request/response logging

ISAPI Operations

get_device_info() — terminal versiya va holat

add_user() / update_user() / delete_user()

register_face() — JPEG validation, size check (max 200KB)

get_events(start, end) — event polling

search_users() — sync tekshirish

Batch operations (ko'p o'quvchini bir vaqtda sync)

Worker Process

Alohida Python process (uvicorn/supervisor)

Async event loop (asyncio)

Polling scheduler (configurable interval, default 5 sec)

Graceful shutdown (SIGTERM handling)

Health check endpoint (/worker/health)

Metrics collection (processed events, errors, latency)

Event Processing

Duplicate detection (raw_event_id + dedup window)

Entry/Exit logic (kirish/chiqish aniqlash)

Database insert (batch insert optimization)

Notification queue trigger (Redis pub/sub)

Dead letter queue (failed events uchun)

BOSQICH 4: REST API (1 hafta)

API Endpoints

Auth endpoints (/auth/*)

Students CRUD (/students/*) + bulk import endpoint

Attendance endpoints (/attendance/*) + stats + export

Devices endpoints (/devices/*) + sync + health

Reports endpoints (/reports/*) + PDF generation

Webhooks management (/webhooks/*)

API Features

Cursor-based pagination (consistent for large datasets)

Filtering (?class_name=5-A&date_from=2026-01-01)

Sorting (?sort=-created_at,name)

Rate limiting (slowapi, Redis-backed, per API key)

Request validation (Pydantic v2)

Response compression (gzip)

Documentation

OpenAPI/Swagger (/docs) — interactive

ReDoc (/redoc) — detailed

API examples (Postman collection export)

Error code reference

BOSQICH 5: WEBHOOK SYSTEM (1 hafta)

Webhook Engine

WebhookService yaratish

HMAC-SHA256 signature generation

Async HTTP delivery (httpx, configurable timeout)

Retry logic (3x, exponential backoff: 10s, 60s, 300s)

Circuit breaker pattern (ketma-ket xatolarda to'xtatish)

Webhook Management

CRUD endpoints (/webhooks/*)

Event subscription (granular event selection)

Webhook logs table (request/response logging)

Manual retry trigger (admin panel)

Webhook test endpoint (ping)

Event Triggers

attendance.entry / attendance.exit trigger

student.created / student.updated / student.deleted trigger

device.online / device.offline trigger

face.registered trigger

BOSQICH 6: FRONTEND (2.5 hafta)

React Setup

Vite + React 18 + TypeScript (strict mode)

TailwindCSS + shadcn/ui component library

React Router v6 (protected routes)

TanStack Query (server state, caching, optimistic updates)

Zustand (client state management)

Axios interceptors (JWT refresh, error handling)

Sahifalar

Login page (JWT flow)

Dashboard (real-time statistika, grafiklar, qurilma holati)

Students (CRUD table, Excel import, face upload preview)

Attendance (jadval, date range filter, sinf filter, export)

Reports (kunlik, haftalik, oylik — PDF/Excel download)

Devices (CRUD, status indicator, sync button, health info)

Webhooks (CRUD, delivery logs, retry button)

Settings (tizim sozlamalari, profil)

Komponentlar

DataTable (pagination, sorting, search, column visibility)

Forms (react-hook-form + zod validation)

Charts (recharts — line, bar, pie)

File upload (face images, drag & drop)

Toast notifications (sonner)

Loading skeletons va empty states

Responsive design (mobile-friendly)

BOSQICH 7: TELEGRAM BOT (1 hafta)

Bot Setup

@BotFather orqali bot yaratish va sozlash

python-telegram-bot async (v20+)

Webhook mode (production) / Long polling (development)

Bot handlers strukturasi (ConversationHandler)

Registration Flow

/start handler — salomlashish

Contact request (telefon raqam button)

Phone verification (parent_phone bilan solishtirish)

Student linking (bir nechta farzand bo'lishi mumkin)

Error handling (telefon topilmasa — admin contact)

Buyruqlar

/davomat — bugungi keldi/ketdi vaqtlari

/hafta — haftalik jadval + davomat foizi

/sozlamalar — xabar olish on/off, til tanlash

Bildirishnomalar

Attendance notification templates (kirish/chiqish)

Queue processing (Redis-based, batch sending)

Rate limiting (Telegram API limits: 30 msg/sec)

Error handling + failed message retry

Multi-child support (bitta ota-ona, bir nechta bola)

BOSQICH 8: XAVFSIZLIK & MONITORING (1 hafta)

Xavfsizlik

Input validation (barcha endpointlar)

SQL injection prevention (parametrized queries — SQLAlchemy)

XSS prevention (React default escaping + CSP headers)

CSRF protection

Helmet middleware (security headers)

Device password encryption (Fernet symmetric)

API key rotation mechanism

Audit log (kim, qachon, nima qildi)

Monitoring

Sentry integration (error tracking)

Prometheus metrics (optional)

Health check endpoints (/health, /worker/health)

Uptime monitoring (cron-based ping)

Log aggregation (structured JSON logs)

Alerting (Telegram channel for critical errors)

Backup

PostgreSQL daily backup (pg_dump cron)

Face images backup

Configuration backup

Backup restore procedure documentation

BOSQICH 9: TEST & DEPLOY (2.5 hafta)

Testing

Unit tests (pytest, 80%+ coverage)

Integration tests (database + API)

API tests (httpx test client + fixtures)

E2E tests (Playwright — critical flows)

Load testing (locust — 500+ concurrent users)

Security testing (basic pen test checklist)

Docker & Infrastructure

Multi-stage Dockerfile (build + runtime)

docker-compose.yml (development)

docker-compose.prod.yml (production optimized)

.dockerignore (optimized build context)

Nginx reverse proxy config

SSL certificate (Let's Encrypt + certbot auto-renew)

Production Deployment

Systemd services (auto-restart)

Log rotation (logrotate)

Database backup cron job

Firewall rules (ufw — faqat 80, 443, SSH)

Environment hardening checklist

Rollback procedure documentation

Hujjatlashtirish

README.md (quick start)

Installation guide (step-by-step)

Admin user guide (screenshots bilan)

API documentation (Postman collection)

Troubleshooting guide (common issues + fixes)

Architecture decision records (ADR)

# 12. XAVFSIZLIK VA MONITORING

Bu bo'lim asl hujjatda yo'q edi. Production-ready platforma uchun muhim.

## 12.1 Autentifikatsiya va Avtorizatsiya

JWT Access Token (qisqa muddatli, 1 soat) + Refresh Token (uzoq muddatli, 7 kun)

API Key (tashqi tizimlar uchun, Redis-da cache)

Role-based Access Control (RBAC): SuperAdmin, Admin, Teacher, API

Token blacklist (logout, password change)

Brute force protection (rate limit per IP, lockout after 5 failed attempts)

## 12.2 Ma'lumotlar xavfsizligi

Parollar: bcrypt/argon2 hashing (salt + pepper)

Device credentials: Fernet symmetric encryption

HTTPS: TLS 1.2+ (Nginx SSL termination)

Database: encrypted connections (sslmode=require)

Sensitive data masking (logs da parol/token ko'rinmasligi)

## 12.3 Monitoring va Alerting

Application errors → Sentry (real-time alerts)

System metrics → Prometheus + Grafana (optional)

Uptime → Health check endpoints + cron ping

Terminal status → Device offline alert (Telegram channel)

Backup status → Daily backup verification

# 13. KELAJAK REJALAR

## 13.1 Version 1.1 (3 oy)

Mobile app (React Native) — ota-onalar uchun push notifications

SMS notification (Telegram ga qo'shimcha, Eskiz.uz integration)

Advanced reports (PDF, charts, attendance trends)

Excel import/export kengaytirish (bulk update)

Kechikish aniqlash va hisobot (08:30 dan keyin kelganlar)

## 13.2 Version 2.0 (6 oy)

Multi-tenant (bitta server — ko'p maktab, data isolation)

Cloud hosting option (SaaS model)

Advanced analytics (AI-based: attendance patterns, anomaly detection)

Parent portal (web — ota-onalar uchun shaxsiy kabinet)

Korporativ ofis qo'llab-quvvatlash (shift management)

WhatsApp integration (Telegram ga qo'shimcha)

## 13.3 Version 3.0 (1 yil)

Other vendors support (ZKTeco, Suprema, Dahua)

School Management System (to'liq — baholar, jadval, ota-onalar)

Marketplace (plugins, themes, integrations)

White-label option (branding customization)

Geo-fencing (GPS-based attendance uchun mobile)

# ILOVA: LOYIHA STRUKTURASI

Loyiha monorepo ko'rinishida tashkil etilgan. Asosiy papkalar:

attendx/
├── backend/
│   ├── app/
│   │   ├── main.py (FastAPI app)
│   │   ├── config.py (Settings)
│   │   ├── api/v1/ (auth, students, attendance, devices, webhooks, reports)
│   │   ├── core/ (security, exceptions, permissions)
│   │   ├── models/ (SQLAlchemy models)
│   │   ├── schemas/ (Pydantic schemas)
│   │   ├── services/ (business logic)
│   │   └── repositories/ (database operations)
│   ├── worker/
│   │   ├── hikvision/ (client, poller, sync)
│   │   └── notifications/ (processor)
│   ├── bot/
│   │   ├── handlers/ (start, attendance, settings)
│   │   └── keyboards.py
│   ├── alembic/ (migrations)
│   ├── tests/
│   └── Dockerfile
├── frontend/
│   ├── src/ (components, pages, hooks, services, store)
│   ├── package.json
│   └── Dockerfile
├── docker/ (compose files, nginx.conf)
├── docs/ (installation, admin-guide, api-reference, troubleshooting)
├── .env.example
├── .gitignore
├── README.md
└── LICENSE

────────────────────────────────────────────────────────────

AttendX — Face Recognition Attendance Platform

Hujjat yaratilgan: 2026-02-15 17:05 | Versiya 2.0 (Takomillashtirilgan)